# Services Redesign & Migration – Developer Brief

Build instructions, priorities and acceptance criteria for the five existing Asancha services.

ASANCHA  |  Developer handover  |  October 2026

# 1. Delivery objective

Migrate all five current service pages from asancha.co.uk into the new Asancha website, applying the approved visual design and clearer customer journeys. This is a controlled redesign of page experience, not a rebuild of the business services.

# 2. P0 – Required for launch

Inventory current service URLs, page copy, images, SEO metadata, forms, links and downloads before migration.

Create a Services navigation dropdown on desktop and an accessible expandable Services group on mobile.

Publish five distinct service landing pages with correct titles and working navigation.

Use the new site’s design system: typography, spacing, buttons, imagery treatment, responsive layout.

Redesign Property Sourcing as the flagship service and connect its CTAs to actual supported platform journeys.

Retain or replace every existing working enquiry action with a tested equivalent; no dead buttons or placeholder forms.

Map old URLs to new URLs; preserve existing paths where possible, otherwise configure permanent 301 redirects.

Clearly disclose direct provision versus referral/coordination where relevant; do not publish unsupported claims.

# 3. P1 – Improvements after core migration

Tailor each service page to its own audience, process, FAQs and CTA rather than cloning generic copy.

Use authentic project imagery and case studies only where approved and verifiable.

Add service-specific enquiry fields and route enquiries to the appropriate mailbox/CRM workflow if available.

Improve internal linking between service pages, Find Properties and relevant platform Solutions.

Add analytics events for service-page views, CTA clicks, form starts and successful submissions.

# 4. Page-level requirements

| Page | Required elements |
| --- | --- |
| Property Sourcing | Opportunity discovery link; investor requirements; simple sourcing process; scope and fee clarity where applicable. |
| Investment & Joint Ventures | Nature of offering; who can enquire; due diligence and risk caveats; no return promises. |
| Property Management | Service scope; geographic coverage if confirmed; who performs the work; consultation CTA. |
| Property Refurbishment | Project types; staged process; real examples only; project enquiry CTA. |
| Interior Design | Service categories; approved imagery; consultation CTA; service availability clarity. |

# 5. Navigation and user journeys

Desktop: Services appears as a top-level dropdown; all five pages reachable in one interaction.

Mobile: Services expands/collapses, links are comfortably tappable, and overlay does not obscure actions.

Service pages have a visible route back to Services and clear cross-links where relevant.

Keep Solutions/Professionals navigation separate; do not duplicate investor/sourcer role pages as services.

# 6. SEO and technical migration checklist

Capture old-to-new URL mapping; confirm 301 redirects for changed URLs.

Preserve or intentionally update page titles, meta descriptions, headings, canonical URLs and image alt text.

Update sitemap, internal links, navigation and footer references.

Verify form submissions, email delivery, spam protection and confirmation messages.

Test page speed, accessibility, keyboard navigation, responsive breakpoints and broken links.

# 7. Acceptance criteria / sign-off

Five service pages live and accessible from both desktop and mobile menus.

Every page includes a unique hero, relevant service explanation, how-it-works section and functional CTA.

No inaccurate claims, unapproved imagery, broken links or non-functional forms.

Old URLs continue to reach appropriate new pages (or remain unchanged).

Developer provides desktop and mobile screenshots of all five pages plus a tested URL and enquiry-form checklist.

Business owner reviews content, service scope and positioning before publication.

# 8. Handover request

Provide a URL map, change log, screenshots, form test evidence and a short list of any unresolved content or business decisions. Do not assume a service is directly delivered by Asancha without confirmation.